## Slide 1
NAVOLCHI - Nano Scale Disruptive Silicon-Plasmonic Platform for Chip-to-Chip Interconnection

## Slide 2: Participants
Karlsruhe Institute of Technology, Germany | KIT | Juerg Leuthold Manfred Kohl
Interuniversity Microelectronics Centre VZW-IMEC, Belgium | IMEC | Dries Van Thourhout
Eindhoven University of Technology, Netherlands | TU/e | Meint Smit
Research and education laboratory in information technologies, Greece | AIT | Dimitrios Klonidis Ioannis Tomkos
University of Valencia, Institute of Materials Science, Spain | UVEG | Juan Martinez Pastor
ST-Microelectronics, Italy | ST | Alberto Scandurra
Ghent University, Belgium | Ugent | Zeger Hens

## Slide 3: Welcome
Participants and Role in Project
Deliverables and Milestones up to Feb. 2012
Project Overview
All information provided today is confidential!
Conclusions and Next Steps
News and Announcements
Notes: Welcome Note:
Who is present
Excuse CUDOS
Thank Mojca for organizing
Why Silicon Photonics?
Why this consortium?
Project goal

## Slide 4
AGENDA

## Slide 5: Agenda
Welcome
Introduction into Project:
  - Main objectives, global impact, ..;
  - Organisational issues: State of official documents, Consortium Agreement, election of technical manager?
  - Common deliverables and milestones up to February 2012
Partners presentation:
  - expertise, role in project, deliverables and milestones up to February 2012, connections to other partners
Next steps; important things not mentioned up to now
Web site, contact info
Kick-Off-Meeting in Karlsruhe
Next Tel.Conf.
Notes: Welcome Note:
Who is present
Excuse CUDOS
Thank Mojca for organizing
Why Silicon Photonics?
Why this consortium?
Project goal

## Slide 6
Introduction to the Project
Notes: Coordinator presents the project (30min)
  Who is the Coordinator
  Work packages (WPs), contents, interrelation
  Time schedule
  Administrative Details
    Webpage (restricted area, access to address lists, documents, etc.)
    Consortium Agreement (Ownership of deliverables, materials & samples, IPR (foreground, background), funding money distribution)
    Publications, Confidentiality
    Discussion of dates for next meetings (General Assembly, Project Management Committee, Work Package Technical Groups) (* see below)
  Open issues
Appointment of Technical Project Manager
Discussion of technical specifications
Visit of the premises of GigOptix-Helix (around 4pm)
  WP 4 discussion including GigOptix-USA (by video link)
Diner for those staying in town

## Slide 7: Project Goal
Development:
Plasmonic lasers
Plasmonic modulators
Plasmonic receivers
Fabrication / integration methodology
Plasmonic based chip to chip interconnect:
Fast
Low power consumption
Low processing costs
Laser
Photodetector
Notes: Why our Consortium: Who provides which important component?

## Slide 8: Outline for Project Intro
Administrative Details
  Status of Legal Documents
    EC-Grant Agreement
    Consortium Agreement (IPR, publications, confidentiality)
    Financial Forms
Organizational Aspects
  Budget
  Governance Structure
  Appointment of Technical Project Manager
Interrelation of work packages
  Time schedule
  Next Deadlines
Open Issues
  Means of Communication (webpage, mailing lists)

## Slide 9: Status of Legal Documents
EC-Grant Agreement – Accession Forms
Consortium Agreement
EC-Grant Agreement – Core contract
Financial Identification Forms
Incomplete. TU/e, STi: If you want money..
under construction
Notes: If all this has been done by a partner: Money can be transferred
EC_GA Accession Forms: 45 days after signature of EC-GA, otherwise: SOFI canceled
Explain contracts:
  EC-GA with EC
  CA among us

## Slide 10: Budget & Distribution
1. Tranche at start of project: |  | 1 400 000 € | 58%
 | Total Sum | 58% | 1 Tranche
KIT | 495 615 € | 289 109 € | 290 000 €
IMCV | 386 013 € | 225 174 € | 225 000 €
TU/e | 362 224 € | 211 297 € | 210 000 €
AIT | 304 988 € | 177 910 € | 180 000 €
UEVG | 311 540 € | 181 732 € | 180 000 €
ST | 411 700 € | 240 158 € | 240 000 €
Ugent | 127 920 € | 74 620 € | 75 000 €
 | 2 400 000 € | 1 400 000 € | 1 400 000 €
First Payment:

## Slide 11: Governance structure
Notes: From DoW
Project Management Committee = Executive Board
6.3.2.3.1 The Executive Board shall prepare the meetings, propose decisions and prepare the agenda of the General Assembly according to Article 6.3.1.2.
6.3.2.3.3 The Executive Board shall be responsible for the proper execution and implementation of the decisions of the General Assembly.

## Slide 12: Project Management Committee
Coordination, monitoring and control of the progress of the work in the project,
Launch or stop of Work-packages,
Technical Management of the project:
Analyses and solutions on technical issues,
Technological roadmaps,
Approval of the deliverables,
Launch selection of sub-contractors,
Preparation of dissemination and communication with the support of WP 7,
Management of foreground and IPR,
Publications and press releases.
The Project Management Committee shall consist of:
The NAVOLCHI Technical Project Manager
The Administrative Coordinator
The WP Leaders
WP7 leader when necessary for dissemination purposes
Additional Technical Experts from the WPs that will be elected upon a need base
Notes: From DoW
Project Management Committee = Executive Board
6.3.2.3.1 The Executive Board shall prepare the meetings, propose decisions and prepare the agenda of the General Assembly according to Article 6.3.1.2.
6.3.2.3.3 The Executive Board shall be responsible for the proper execution and implementation of the decisions of the General Assembly.

## Slide 13: Technical Manager
The Technical Project Manager will be elected upon the project start and he will have the following responsibilities:
Chair of the Project Management Committee
Liaisons between the Project Management Committee and the General Assembly
Technical relationship and coordination with other relevant R&D projects
Supervision of the overall technical progress of the project
Consolidation of the technical reports
Preparation of minutes of the General Assembly, and follow-up of its decisions
Follow-up and coordination of all technical work-packages
Transmission of any documents and information connected with the project between the partners
The Technical Project Manager is assisted in all the non-technical tasks by the Administrative Coordinator.
Vote!
Notes: 6.5 The Technical Project Manager shall be proposed by the Coordinator. He / she shall be appointed by the Executive Board and shall assist and facilitate the work of the Executive Board and the Coordinator for executing the decisions of the General Assembly as well as the day-to-day management regarding technical questions of the Project.
The Technical Project Manager will have the following responsibilities:
• Chair of the Executive Board
• Liaisons between the Executive Board and the General Assembly;
• Technical relationship and coordination with other relevant R&D projects,
• Supervision of the overall technical progress of the Project;
• Consolidation of the technical reports;
• Preparation of minutes of the General Assembly, and follow-up of its decisions;
• Follow-up and coordination of all technical Work Packages;
• Transmission of any documents and information connected with the Project between the partners,
The Technical Project Manager is assisted in all the non-technical tasks by the Administrative Coordinator.

## Slide 14: Interrelation of work packages
Notes: Talk about what each WP is supposed to accomplish
We all read the DoW, each task in these WPs will be subject to much more detailed discussion
For now, only name, say who needs work from whom

## Slide 15: Gantt chart with the timing across all WPs and tasks

## Slide 16: Next Deadlines up to Jan. 2012
Deliverables |  |  |  |  |  |  | 
Number | Title | WP | Leader | Pers. Months | Nature | Dissemination | Date
D1.1 | Project website with .eu domain (M 01) and continuous update | 1 | 1 | 4 | O | PU | 1
D1.2 | Project reference online manual | 1 | 1 | 2 | O | RE | 3
D2.1 | Definition of chip-to-chip interconnection system environment and specification | 2 | 6 | 7 | R | RE | 3
Milestones |  |  |  | 
Number | Title | WP | Leader | Date
MS1 | Definition of chip-to-chip interconnection system environment and specification | 2 | 4 | 3

## Slide 17
Partner Presentations
Notes: Partner presentations (10min each)
  Institute / company (short)
  Contribution to the project, own work effort and timeline (focus)

## Slide 18
Institute of Photonics and Quantum Electronics &
Institute of Microstructure Technology at
Karlsruhe Institute of Technology
Notes: Coordinator presents the project (30min)
  Who is the Coordinator
  Work packages (WPs), contents, interrelation
  Time schedule
  Administrative Details
    Webpage (restricted area, access to address lists, documents, etc.)
    Consortium Agreement (Ownership of deliverables, materials & samples, IPR (foreground, background), funding money distribution)
    Publications, Confidentiality
    Discussion of dates for next meetings (General Assembly, Project Management Committee, Work Package Technical Groups) (* see below)
  Open issues
Appointment of Technical Project Manager
Discussion of technical specifications
Visit of the premises of GigOptix-Helix (around 4pm)
  WP 4 discussion including GigOptix-USA (by video link)
Diner for those staying in town

## Slide 19: Karlsruhe Institute of Technology — KIT
10 km 15 min
Research
Education
Executives
Institutes
Services
...
Research Center
10 Programs
21 Large Institutes
4,000 Employees
310 mio € Budget
University
11 Departments
120 Institutes
4,000 Employees
18,500 Students
250 mio € Budget
Notes: Blick aus 6 km Höhe auf Karlsruhe und den Hardtwald:
in 15 km Entfernung befindet sich das Forschungszentrum

## Slide 20: IPQ at University of Karlsruhe
12 Departments
13 Institutes
Universität Karlsruhe (TH)
Institute of Photonics and Quantum Electronics (IPQ)
Dept. of Electrical Engineering and Information Technology
ca.16700 Students
ca. 1200 Students

## Slide 21: IMT and Karlsruhe Micro- & Nanfabrication Facility (KMNF)
Lab for micro- and nanofabrication Areas of competence
E-Beam Lithography (Dr. Kohl, DI Jakobs)
X-Reay Lithography (Dr. Mohr, Dr. Börner)
Moulding (Dr. Worgull, Dr. Guttmann)

## Slide 22: X-Ray Optics
Based on our experience and improvements in high aspect ratio fabrication technologies
X-ray imaging systems for high energies (> 10 keV) with resolutions less than 50 nm
develop the prerequisite for X-ray phase contrast imaging at high energies for medical and material analysis
condensor
sample
X-ray objective
szintillator
CCD
height: 2 mm
X-ray lens with the largest aperture worldwide (2 mm x 2 mm)
G2 (moving) records the interference pattern to demodulate the image
G1 modulates the wave front phase by π
gratings for Talbot Inter-ferometer
absorption grating with AR 100
target line
world record in visibility with LIGA gratings over the whole energy range)

## Slide 23: Institute of Photonics and Quantum Electronics (IPQ)
Heads of the institute: Prof. Dr. J. Leuthold & Prof. Dr. Dr. W. Freude
People: 3 Secretaries, 16 Scientific Staff, 8 Technical Staff
1 Visiting Scientist, 10-20 Students
1 Startup-Company
Main Research Topics: Photonics and Communications Technology
Current Research Activities
Silicon photonics design, fabless fabrication, packaging, characterization
Semiconductor device design
Optical modulation formats, transparent network and router for bit rates 2.5…160 Gbit/s
Optically powered fibre networks
Equipment
Telecommunications test lab with capabilities to test architectures and devices for LAN, MAN and WAN networks
Design and fabrication of photonic components

## Slide 24: 26 Tbit/s Super-Channel (50 km Transmission)
D. Hillerkuss et al.; Nature Photonics, June 2011

## Slide 25: Data Transmission
First demonstration of a 42.7 Gbit/s electro-optic modulator:
42.7 Gbit/s data signal (PRBS length 271)
Phase modulation converted by means of a delay interferometer (DI)
A bit error rate BER = 2  10‑10 is measured using a 70GHz photodiode and a bit error rate tester (BERT)
0.9 Vcm @ 1 KHz; 2 pJ/bit; 60 nm operation range
Ref.: L. Alloatti et al.; Optics Express, Vol. 19, Issue 12, pp. 11841-11851, June 2011

## Slide 26
  Discussion
  Next Action Items
  Summary

## Slide 27: Open Issues
Notes: Scientific challenges: SOH laser, sensor (ask for support)
IPR GO
Apps for SELEX
Responsibilities in WP6 Summer school organized by AIT?

## Slide 28
  Web page, contact info
  Kick-Off-Meeting in Karlsruhe
  Next Tel. Conf.

## Slide 29: Web Page
Up to now:
Contact list & mailing list in restricted area
Password by email
.eu domain soon
Notes: Scientific challenges: SOH laser, sensor (ask for support)
IPR GO
Apps for SELEX
Responsibilities in WP6 Summer school organized by AIT?

## Slide 30: Kick Off Meeting
February 3rd, 2012 in Karlsruhe
Please let us know:
How many attendees?
Notes: Scientific challenges: SOH laser, sensor (ask for support)
IPR GO
Apps for SELEX
Responsibilities in WP6 Summer school organized by AIT?

## Slide 31: Next Tel. Conf.
December 12th-16th, 2011 ?
January 16th-20th, 2012 ?
Notes: Scientific challenges: SOH laser, sensor (ask for support)
IPR GO
Apps for SELEX
Responsibilities in WP6 Summer school organized by AIT?

## Slide 32
  Bye!