## Slide 1
NAVOLCHI - Nano Scale Disruptive Silicon-Plasmonic Platform for Chip-to-Chip Interconnection

## Slide 2
AGENDA

## Slide 3: Agenda
Welcome
Open Deliverables and Milestones
Date of Upcoming Consortium Meeting / Intermediate Review Meeting
Input needed for Intermediate Review Report
Progress of work: Short report from every partner about status of work
Open issues
Next TelConf

## Slide 4
Status of Ammendment Request
Notes: Partner presentations (10min each)
  Institute / company (short)
  Contribution to the project, own work effort and timeline (focus)

## Slide 5
Extension of Intermediate Review Report
Notes: Partner presentations (10min each)
  Institute / company (short)
  Contribution to the project, own work effort and timeline (focus)

## Slide 6
Input needed for Intermed’ Review Report
Extension of the Intermediate Review Report D1.5:
What has been achieved in the last 9 months?
Which deliverables and milestones have been delayed,
by how many months and what have been the reasons for that?
What are the remaining issues for the final 9 months?
Which goals of the DoW can be reached and which not?
All Partners are asked to comment on the above items and
to submit their contributions by October 15 !

## Slide 7
  Deliverables & Milestones

## Slide 8: Missing and Upcoming Deliverables
Several Milestones and Deliverables still overdue
Each Partner is asked to comment on the expected delivery date of open MS and D
Submit open MS and D to Martin Sommer

## Slide 9
Dates of Upcoming Consortium Meetings
Notes: Partner presentations (10min each)
  Institute / company (short)
  Contribution to the project, own work effort and timeline (focus)

## Slide 10
Dates of Upcoming Consortium Meetings
Option 1:
  Consortium Meeting at ETH, 4th of November
  Intermediate Review Meeting in Brussels, 11th of November
Option 2 (not confirmed by A. Shields):
  Consortium Meeting at ETH, 3rd and 4th of November
  Intermediate Review Meeting in Brussels, 5 th of November
Review meeting critical for extension period !
ST should be present
New partner ETH should be present

## Slide 11
Status of Work:
Partner Presentations
  If appropriate: Discussion
Notes: Partner presentations (10min each)
  Institute / company (short)
  Contribution to the project, own work effort and timeline (focus)

## Slide 12
  Open Issues
  Next Tel. Conf.

## Slide 13: Open Issues
Any important things to discuss?

## Slide 14: Next Phone Conference
October 6th, 2014
First Monday of every month,
4:00 pm (CET)

## Slide 15
  Bye!