## Slide 1
Work Package 3: Plasmonic Transmitter
Victor Dolores-Calzadilla, Meint Smit
Eindhoven University of Technology (TU/e), The Netherlands

## Slide 2: Outline
WP3 Position in Project
Objectives
Tasks
Milestones and Deliverables
Status of Work
  Plasmonic/Metallic Laser
  Plasmonic Modulator
Summary and Outlook

## Slide 3: WP3 Position in Project
Contributors:

## Slide 4: Objectives
Simulation studies to optimize
  Plasmonic/metallic nanolaser
  Plasmonic modulator
Fabrication
  Electrically pumped plasmonic/metallic nanolaser
  Electrically driven plasmonic modulator
Performance targets
  Laser: active region < 1 mm2, output power > 100 mW
  Modulator: extinction ratio > 3dB for length < 10 mm, and a total modulation speed > 40 Gbit/s

## Slide 5: Tasks
 | Names of the Tasks | Time Period [months]
Task 3.1 | Modelling of device structure (plasmonic laser) and optimization of bonding technology | 1 – 6
Task 3.2 | Modelling of plasmonic modulator | 1 – 18
Task 3.3 | Fabrication of nano plasmonic laser | 7 – 30
Task 3.4 | Fabrication of Si-plasmonic modulators | 7 – 27

## Slide 6: Milestones
 | Names of the Milestones | Month | Partner
MS8 | Decision on an optimized structure for metallic/plasmonic nanolaser and its coupling to a Si-waveguide | 6 | TU/e
MS9 | Decision on an optimized structure for plasmonic modulator | 6 | KIT
MS10 | Grown wafer structure for plasmonic lasers | 12 | TU/e
MS11 | Fabrication of plasmonic modulator on a SOI platform | 15 | KIT
MS12 | Decision on an optimized structure for plasmonic modulator with a maximum loss of 20dB | 18 | KIT
MS13 | Initial characterization of unbonded plasmonic lasers | 18 | TU/e
MS14 | Initial testing and characterization of plasmonic modulators | 21 | KIT
MS15 | Initial testing of bonded plasmonic lasers | 24 | TU/e

## Slide 7: Deliverables
 | Names of the Deliverables | Month | Partner
D3.1 | Report on studies of optimized structure for metallic/plasmonic nanolaser and its coupling to Si-waveguide | 12 | TU/e
D3.2 | Report on modelling of the modulator structure | 12 | KIT
D3.3 | Fabrication of plasmonic laser device | 24 | TU/e
D3.4 | Report on fabrication of modulators | 24 | KIT

## Slide 8: Plasmonic/Metallic Laser Approaches
Fabry Perot Plasmonic Laser
Metallo-Dielectric Nanolaser
|E|2, TE mode
  Main issues:
    High propagation loss ( ~ 0.16 dB / mm)
    Poor confinement factor
Reported in MS8 & D3.1
|E|2, TE mode
xy
M. Kim, et al.: Opt. Express, vol. 19, 23504-12, 2011.

## Slide 9
Fabry Perot Plasmonic Laser
For room temperature operation gth < 2500 cm-1:
  Long devices ( > 50 mm )
  Low efficiency
|E|2, longitudinal cross section showing the waveguide coupling
Task 3.1 Modelling of the Nanolaser

## Slide 10
Metallo-Dielectric Nanolaser
Optimization for high Q-factor and high coupling efficiency
log(|E|2)
Task 3.1 Modelling of the Nanolaser

## Slide 11: Task 3.1 Modelling of the Nanolaser
For length = 400 nm
Threshold current ~70 mA
Differential efficiency ~ 0.16
Expected power: 50 mW for 0.5 mA
Calculated threshold gain and current

## Slide 12: Task 3.3 Fabrication of the Nanolaser
Metallo-Dielectric Nanolaser
Pillars (300 nm x 300 nm)
Waveguides (400 nm wide)
Reported in MS10

## Slide 13: Plasmonic Modulator Approaches
SPP Phase Modulator
SPP Absorption Modulator
Reported in MS9 & D3.2

## Slide 14: Task 3.2 Modelling of the Modulator
A Melikyan, et al.: Optics express, vol. 19, 8855–69, 2011.
SPP Absorption Modulator

## Slide 15: Task 3.2 Modelling of the Modulator
A. Melikyan, et al.: Opt. Express, vol. 19, 2011
5mm
20mm
V. J. Sorger, et al.: Nanophotonics, vol. 1, 17-22, 2012
SPP Absorption Modulator

## Slide 16: Task 3.2 Modelling of the Modulator
SPP Phase Modulator
Upp=4.5V
Large figure of merit
Easy coupling structure
Easier fabrication

## Slide 17: Task 3.2 Modelling of the Modulator
  Cutoff frequency of the low pass > 1THz
SPP Phase Modulator
  Latency
  Electrical properties
  Negligible latency

## Slide 18: Task 3.4 Fabrication of the Modulator
Si nanowire
Au
Au
  Fabrication by KIT and IMEC
SPP Phase Modulator

## Slide 19: Task 3.4 Fabrication of the Modulator
167nm
Optical characterization of phase modulator
    Length = 10 mm

## Slide 20: Summary and Outlook
  Summary
    Different designs of plasmonic/metallic lasers and plasmonic modulators were studied and optimized for operation near 1.55mm
    The fabrication of the metallo-dielectric nanolaser and the phase modulator has started
    Optical characterization of modulator structure without EO polymer was carried out
  Outlook
    Further study on longer ( < 10mm) lasers to get higher output power
    Continue fabrication activities (EO polymer coating for modulator, InP-Si wafer bonding for lasers, etc)
    Characterization of devices