## Slide 1
NAVOLCHI - Nano Scale Disruptive Silicon-Plasmonic Platform for Chip-to-Chip Interconnection

## Slide 2
AGENDA

## Slide 3: Agenda

## Slide 4
Status of Work:
Partner Presentations
Notes: Partner presentations (10min each)
  Institute / company (short)
  Contribution to the project, own work effort and timeline (focus)

## Slide 5: Time Scale
No problems expected

## Slide 6
1. Tranche: |  | 1 400 000 € | 58%
 | Total Sum | 58% | 1 Tranche
KIT | 495 615 € | 289 109 € | 290 000 €
IMCV | 386 013 € | 225 174 € | 225 000 €
TU/e | 362 224 € | 211 297 € | 210 000 €
AIT | 304 988 € | 177 910 € | 180 000 €
UVEG | 311 540 € | 181 732 € | 180 000 €
ST | 411 700 € | 240 158 € | 240 000 €
Ugent | 127 920 € | 74 620 € | 75 000 €
 | 2 400 000 € | 1 400 000 € | 1 400 000 €
First payment done
at project start
A: Actual Costs; T: Transitional Flat Rate
Resources: Budget and Pre-financing
Next payment after
first report period (M18)

## Slide 7: Preparation to Brussels
Important topics to prepare:
18 month periodic report
Brussels presentation
  Work progress
  Reaction on reviewers recommendations
Separate documents with reactions on reviewers comments

## Slide 8: 18 months periodic report
What Coordinator needs from you:
Work package summary
WP objectives
WP progress, status and future work
Finances table
Man power table
 Within next 3 weeks!

## Slide 9: 18 months periodic report
Please refer to
Project reference manual on web site
Template for periodic report on web site
Last 9 month intermediate report on web site

## Slide 10: Reviewers Comments: Responsibilities
AIT
AIT/KIT
AIT/ST
AIT
IMEC/UVEG
Recommendations concerning the period under review

## Slide 11: Reviewers Comments: Responsibilities
Recommendations concerning future work
J. L.
KIT
KIT

## Slide 12: Brussels preparation
Next (additional) phone conferences:
May 13th
May 27th
June 10rd
July 1st
(& meeting?)

## Slide 13
  If appropriate: Discussion
  Deliverables & Milestones

## Slide 14: January and April Milestones

## Slide 15: April Deliverables

## Slide 16
  Open Issues
  Next Tel. Conf.

## Slide 17: Open Issues
Any important things to discuss?

## Slide 18: Next Phone Conference
May 6th, 2013
First Monday of the next month,
4:00 pm (CET)
Shifted to May 13th, 2013
due to previous meeting in Karlsruhe

## Slide 19
  Bye!