## Slide 1
Coordinator Presentation
“Project NAVOLCHI”
Manfred Kohl
Karlsruhe Institute of Technology (KIT), Germany

## Slide 2: Attendees
KIT | Manfred Kohl
TU/e | Victor Calzadilla
UVEG | Juan Martinez Pastor
IMEC (UGent) | Dries Van Thourhout
ETH | Claudia Hößbacher, Jürg Leuthold
AIT | Ionnis Tomkos

## Slide 3: Review Meeting Agenda
9:15 Coordinators Talk
9:45 Review of Project Administration (WP1)
10:00 Presentations of Work Packages (WP2)
10:20 - Break -
10:35 Presentations of Work Packages (WP3-WP5)
12:00 - Lunch -
12:45 Presentations of Work Packages (WP6, WP7)
13:30 - Break -
13:45 General Discussion
14:30 Discussion of Dissemination and Expected Innovations
15:00 Discussion between EC Officer and Reviewers
16:00 Feedback to Consortium
16:30 End of Meeting

## Slide 4: Outline Coordinator Talk
Project Overview
  Vision
  Partners
  Structure
Reviewers Recommendations from Review 3
Status of Work: - The project after 45 months
- WP Summaries
4. Outlook

## Slide 5: Project Overview
Vision:
Very high speed (~ Tbit/s) chip to chip interconnects with
- smallest footprint
- cross talk noise immunity
- low power consumption
for future generation high speed computing
MHz  GHz  THz
Electronics Photonics Electronics
Plasmonics
Plasmonics
NAVOLCHI approach:

## Slide 6: Project Overview
Focus:
Impact:
Improving Europe’s position in systems communication technologies, in particular SiP
Environment: Decrease CO2-emission while electronic data processing increases
Employment: Strengthening of SMEs for international competition
ICT-2011.3.5: Core and Disruptive Photonic Technologies
ICT-2011.3.1: Very advanced nanoelectronic
components: design, engineering, technology and manufacturability

## Slide 7: Partners Contributions
Optical amplifier
Management
Specifications,
dissemination

## Slide 8: Structure: Interrelation of WPs
[ETH]

## Slide 9: Project Overview
NAVOLCHI Technical Core (Challenges):
  Transmitter
   Laser
   Modulator
  Receiver
   Plasmonic Amplifier
   Photodetector
  Passive Coupling Components
  Integration

## Slide 10: Project Overview: Objectives
Objective 1: Development of Transmitter.
a) Metallo-dielectric Nanolaser
- device length < 1 µm
b) Plasmonic Modulator:
Absorption (a) Phase (b)

## Slide 11: Project Overview: Objectives
Objective 2: Development of Receiver.
a) Plasmonic Amplifier
- colloidal QDs
- gain 10 dB
b) Fast Plasmonic Photodetector
- quantum efficiency > 80%
- responsitivities > 0.1 A/W
without amplif.
with amplif.

## Slide 12: Project Overview: Objectives
Objective 3: Passive Components.
a) Waveguide Couplers
- size 50 – 100 nm
- efficiency >30%
b) Beam Shaping Couplers
- chip distance 1 mm
- bandwidth > 10 nm
- efficiency > 3 dB
c) Optical Filters
- bandwidth 3 nm
- suppression 10 dB
- spectral range 30 nm

## Slide 13: Project Overview: Objectives
Objective 4:

## Slide 14: Project Overview: Objectives
Objective 4: Applications (Interconnect Challenge) / Benchmarking

## Slide 15: Review 3 Results
There are no recommendations concerning the
period under review (05/2013 – 11/2014)

## Slide 16: Review 3 Recommendations
1. Submit at month 40/41 an additional milestone report (MS50) on the final planning of system demonstrators based on progress in devices
Scenario: External laser + phase modulator + Si/Ge photodetector

## Slide 17: Review 3 Recommendations
2. Report also on the new enhanced metal grating couplers, for which no deliverable has been planned. This could be included in the new milestone MS51.

## Slide 18: WP 2 Summary
Objectives:
Set target specifications for system
Define subsystem plasmonic devices
System modeling
Techno-economic study
Energy consumption study
Achievements:
  3 different architectures have been studied
    Scenario-1:direct modulation of metallo-dielectric nanolaser(DML)
    Scenarios 2 and 3: external laser with a phase/amplitude modulator(EML)
  Techno-economic evaluation of the plasmonic interconnects
  Energy consumption comparison with competitive technologies (electronics, photonics)

## Slide 19: WP 2 Highlights
Plasmonic based chip interconnect technology:
may not be appropriate for intermediate and global interconnects due to its high waveguide losses
is considered as an optimal energy efficient solution implementing individual critical chip modules, such as modulators, laser sources and photodetectors
Chart: 
| DML | Modulator | Detector | Total Interconnect
VCSEL | 100
Si NanoPhotonics | 10 | 50 | 2 | 51
Plasmonics | 4 | 5 | 0.05 | 6

## Slide 20: WP 3 Summary
Objectives: Transmitter Design, Fabrication, Characterization
  Design and simulation of plasmonic/metallic nanolaser and plasmonic modulator
  Fabrication/characterization of electrically driven plasmonic/metallic nanolaser and plasmonic modulator
Achievements:
    Modeling of metal-cavity lasers and plasmonic modulators
    First III-V waveguide-coupled nanopillar LED device with metal-cavity
    Several plasmonic modulation concepts:
      Absorption modulator: ER 6dB, MHz bandwidth
      Phase modulator: BPSK signaling at 40 Gbit/s (BER < 10-10)
      First plasmonic Mach-Zehnder modulators (MZM):
      OOK signaling at 40 Gbit/s (BER < 4×10-4)
      Advanced all-plasmonic MZM: Total length < 10 µm, up to 72 Gbit/s OOK

## Slide 21: WP 3 Highlights
Nanopillar LED:
All-Plasmonic Mach-Zehnder Modulator:
Max output power: 60 nW
External on-chip quantum efficiency 10-2
Direct modulation up to 5 GHz
Nature Photonics 9 (2015) 525–528

## Slide 22: WP 4 Summary
Objectives:
Quantum Dot Based Plasmonic Amplifiers:
Photodetectors:
Electrical injection
10dB on-chip gain
Quantum efficiencies QE > 80 %
Responsivities R > 0.1 A/W
Achievements:
Material with gain at 1.55 mm: HgTe QDs
Thin film phase: reduced performance due to clustering of QDs.
CdSe/CdS (thick shell): QDs lasing and amplification was demonstrated when embedded in SiN microdisk resonators and waveguides, respectively.
Propagation length of short-range SPP increases notably by the decreasing the width of the metal waveguide in agreement with calculations, both at visible (CdSe QDs) and infrared (HgTe QDs) wavelengths
Schottky photodiodes reach responsivities above 0.4/0.2 AW-1 at 1.3/1.55 mm
Microgap photoconductors reach close to 1 A/W at very low incident powers
Fabrication of nano-gap waveguide photoconductors

## Slide 23: WP 4 Highlights
Microdisks of SiNx embedding QDs
The layer of QDs is sandwiched between two SiNx layers grown by PECVD.
Lasing in QD-SiN microdisks
Wavelength (nm)

## Slide 24: WP 4 Highlights
Schottky Photodiodes
R > 0.2 A/W at 1.55 mm
QD solid
Micro-Gap Photoconductors
Nano-gap
fabricated
R > 0.1 A/W

## Slide 25: WP 5 Summary
Objectives:
  Develop interfaces for photonic and electronic components
Achievements:
  Developed highly efficient coupler Silicon Waveguide to Plasmonic modulator
  Demonstrated different kinds of optical filters
  Demonstrated electrostatically tunable grating couplers and novel grating coupler for SiN-QD platform
  Developed electronic interfaces to drive plasmonic devices

## Slide 26: WP 5 Highlights
Broadband and low loss coupler
(<1dB couple loss, 0.52dB/um prop)
Design & Fabrication novel grating couplers for SiN-QD platform
Metal grating coupler

## Slide 27: WP6 Summary
Objectives
  Characterization and testing of active and passive plasmonic devices
  Integration of plasmonic devices including electrical parts for chip-to-chip communication
  Characterization and testing of a complete System in Package
Achievements
Successful operation of chip-to-chip interconnect at 3 x 10 Gbit/s, (1 x 20 Gbit/s with a BER of 7.9×10−5)
Characterization of the receiver (Si-Ge photodiode array, PCB) at data rates of 3 x 28 Gbit/s
Verification of the performance of plasmonic MZM array operating at 4 × 36 Gbit/s by data modulation experiments

## Slide 28: WP6 Highlights
Interconnect System Demonstrator
Four-Channel MZM Array
Data Modulation Experiment
20 Gbit/s
3 x 10 Gbit/s

## Slide 29: WP 7 Summary
Objectives:
Dissemination through paper submission to high quality scientific journals and conferences
Organizing workshops & seminars on NAVOLCHI technology
Dissemination through the website
Achievements:
39 journals (among others 2 Nature Photonics and 1 cover story at Optics and Photonics News)
77 conference publications disseminating the project have been published by NAVOLCHI partners,
2 provisional patents
2 workshops

## Slide 30: WP 7 Highlights
2 Nature Photonics and 1 cover story at Optics and Photonics News)

## Slide 31: Review Objectives
The expected potential impact in economic, competition and social terms, and the beneficiaries' plan for the use and dissemination of foreground.
The continued relevance of the objectives and breakthrough potential with respect to the scientific and industrial state-of-the-art
The breakthrough potential of the plasmonic components (nanolaser, phase modulator, photodetector) remains valid. Their integration in a photonic circuit has been demonstrated on the lab scale.
The degree of fulfilment of the project work plan and of the related deliverables
-> WP presentations
The resources planned and utilised in relation to the achieved progress
-> Table of person-months at WP level
Photonic interconnect technology is crucial for increasing the capacity of data centers. The plasmonic components developed in NAVOLCHI are key components in such interconnects. Other long-terms prospects are foreseen.