## Slide 1: IMEC in Navolchi
Kick-off meeting, Nov. 2011

## Slide 2: Photonics Group – Ghent University - IMEC
Ghent
Leuven
Brussels
imec silicon photonics group
Coordinated by Philippe Absil
Industry oriented research
Optical Interconnect Program
“silicon processing”
Photonics Research Group
Headed by Roel Baets, 70 people
Exploratory research
Telecom, Datacom
Bio and physical sensing, beam steering …
“post-processing”

## Slide 3: Research Vision and Focus: Technology
photonic integration
  Build photonic systems on a chip
silicon photonics
  Use the power of silicon CMOS-technology for integrated photonics
heterogeneous integration
  Avoid the weaknesses of silicon through combination with other materials and nanomaterials
Notes: 3

## Slide 4: imec in NAVOLCHI
WP3 – transmitter
  Provide bonding to TU/e
  Provide passive silicon circuits through http://epixfab.eu/ platform
WP4 – amplifier for receiver
  Design and fabricate amplifier on silicon platform using UGent QDOTS
  Investigate possibilities for electrical injection
WP5 – interfaces
  WP-leader
  Design and fabricate passive filter for amplifier noise suppression
  Design and fabricate optical beam-steerer

## Slide 5: WP4 - work
Objective: design and fabrication of QDOT amplifier
  Integrated with silicon waveguides
  Electrical injection
Timeline:
  Month 12 (M4.1) : decision on design
  Month 15 (M4.3) : conductive QD layers
  Month 18 (M4.6) : electroluminescence from QD-stack
  Month 21 (M4.8) : optically pumped amplifier (10dB gain)
  Month 30 (M4.9): electrical pumped amplifier 10dB/cm gain
Main input required: UGent QDOTS

## Slide 6: WP4 - work
General approach (cross-section):
Bottom Electrode
H
p-Si
Top-electrode
(forming plasmon waveguide)
Stack of semiconducting oxide with QDot
Current flow

## Slide 7: WP4 - Work
Initial focus of work:
  Overall design (Weiqiang Xie)
  Electrical injection: investigation of suitable layers (Pieter Geiregat)
  Improvement of related processes (QDOT embedding, local deposition, ebeam process …)(Katarzyna Komorowska)
Weiqiang

## Slide 8: WP5 - work
Passive filter:
  1st gen: 3nm bandwidth, 10dB suppression, 30nm FSR
  options: ring resonator, AWG, PCG …
Beam steerer:
  1st gen: 5dB loss, 100um distance
  2nd gen: 3dB loss, 1mm distance, 10nm bandwidth
  “Challenging”
Time line:
  1st gen: Design (month 12, M5.3) Fabrication (month 18, M5.7)  characterisation (month 21, D5.3)
  2nd gen: Design (month 24, M5.9)  Fabrication (month 30, M5.11)  Characterisation (month 33, D5.7)
Sukumar Rudra

## Slide 9: Providing silicon base circuits
Technology available:
  “Standard passives” : 220nm silicon, two etch depths (70nm, 220nm)
  “Advanced passives” : 220nm silicon + 380nm silicon, multiple etch depths
See: www.epixfab for details and schedule
2012 schedule on line Dec. 1
Need to discuss #runs + size with project partners