## Slide 1: IMEC in Navolchi
Progress meeting, Dec. 2011

## Slide 2: WP4 - Work
Initial focus of work:
  Overall design (Weiqiang Xie)
  Electrical injection: investigation of suitable layers (Pieter Geiregat)
  Improvement of related processes (QDOT embedding, local deposition, ebeam process …)(Katarzyna Komorowska)
Bottom Electrode
H
p-Si
Top-electrode
(forming plasmon waveguide)
Stack of semiconducting oxide with QDot
Current flow

## Slide 3: WP4 – Overall design
Silver: n = 0.14 + 11.36i
Si: n = 3.445
Silica
Oxide layers: n=2
Silicon
‘Hybrid metal-dielectric waveguide’
‘Strong TM character’
t

## Slide 4: WP4 – Overall design
Cathode | Silver | Silver | a:Si
Anode | Gold | c-Si | c-Si
Fp | 33.9 | 7.12 | 5.8
FOM () | 0,23 | 0,36 | 31
Cathode | Silver | Silver | a:Si
Anode | Gold | c-Si | c-Si
Fp | 33.9 | 7.12 | 5.8
 | 0,23 | 0,36 | 31
Purcell factor in 2D:
Silver-Gold structure: High purcell effect due to large mode confinement, but large loss
a:Si-Si: Low purcell effect due to smaller mode confinement, but low loss
How to compare ? Figure of merit (FOM) =

## Slide 5: WP4 – electrical injection
Created new samples with different n and p-type materials
IV-curves look promising
EL-measurements to be started

## Slide 6: WP4 – Supporting processes
Different processes for local deposition of quantum dots
  Negative photoresist + lift off (optical lithography)
  Pretreatment of surface with anti-adhesion layer

## Slide 7: WP5 - work
Passive filter:
  1st gen: 3nm bandwidth, 10dB suppression, 30nm FSR
  options: ring resonator, AWG, PCG …
Beam steerer:
  1st gen: 5dB loss, 100um distance
  2nd gen: 3dB loss, 1mm distance, 10nm bandwidth
  “Challenging”
Time line:
  1st gen: Design (month 12, M5.3) Fabrication (month 18, M5.7)  characterisation (month 21, D5.3)
  2nd gen: Design (month 24, M5.9)  Fabrication (month 30, M5.11)  Characterisation (month 33, D5.7)
Sukumar Rudra
NOT STARTED YET

## Slide 8: UGent collaboraton
(Zeger Hens)

## Slide 9: WP4 - work
Gain measurements on different materials planned for January
Synthesis of PbS/CdS dot in rod particles in progress